NAVIA

Weekly Project Summary

April 9 – April 17, 2026  |  Sessions 1–6+  |  Confidential

This is the first weekly summary for the Navia project. It covers all work from project inception (April 9, 2026) through April 17, 2026, spanning six+ collaborative sessions. Future summaries will be incremental, covering only the work done during that specific week.

# 1. Project Overview

Navia is a preventive emotional-health presence for women, delivered through an iOS application and a companion website (bynavia.com). The project is led by Sebastien Assohou, with Claude handling development, strategy, and documentation.

# 2. Website Track (bynavia.com)

## 2.1 Completed This Period

- Full landing page (index.html, 91 KB) with SEO, Open Graph, responsive design, day/night toggle, micro-interactions

- Brand book page (brand-book.html) with palette, typography (Fraunces + Inter), moon motif, presence showcase

- Pitch page (pitch.html) with validated pitch content and sensation-first framing

- Founder Letters page (letters.html) with handwritten Caveat font, scroll reveal, moon dividers

- Privacy policy and Terms of Service pages

- Favicon suite (moon crescent: .ico, .svg, .png), OG image 1200x630, sitemap.xml, robots.txt

- Self-hosted Google Fonts (woff2), achieving PageSpeed 100/100/100/100 desktop

- Brevo email automation (3-email welcome sequence, domain authenticated, DKIM + DMARC green)

- Waitlist form connected to Brevo (hidden iframe POST, end-to-end tested)

- Google Search Console verified and sitemap submitted

- Library reduced from 8 to 6 cards (merged persona cards for cleaner UX)

- Pitch link made more prominent (accent-aube color, arrow animation, larger font)

- Mobile PageSpeed optimized (content-visibility:auto, GPU reduction). Settled at 89 mobile (diminishing returns accepted)

## 2.2 Pending Website Items

- Video/animation loop in phone mockup

- Plausible analytics account creation ($6/month)

- Instagram @bynavia brand presence

- Real founder photo (placeholder exists)

- First 500 members campaign

# 3. Strategy Documents Produced

| Document | Status | Key Content |
| --- | --- | --- |
| System Prompt v0.3 | ACTIVE | 18 sections, State Engine, Voice Adjustment, Memory System. Final pre-test |
| Voice Guardrails v0.1 | ACTIVE | 10 rules for anyone writing Navia content |
| Voice Review System v0.1 | ACTIVE | 3-level QA system, red flags, drift test |
| AI Stack Decision v0.1 | ACTIVE | Claude Opus + ElevenLabs + Hume + Whisper + Next.js |
| Voice Audition Script v0.1 | ACTIVE | 7 passages for bilingual actress casting |
| Production Recording Script v0.1 | ACTIVE | 3h studio, 17 blocks, 195 lines, PVC specs |
| Voice Pipeline Architecture v0.1 | ACTIVE | Full pipeline design, latency budget, cost projections |
| Voice Creative Brief v0.1 | ACTIVE | Atmospheric casting document for actress |
| Letters from the Founder v0.3 | ACTIVE | 4 personal letters, trust mechanism for site + onboarding |
| YouTube Interview Framework v0.1 | ACTIVE | 3-act arc, 13 shoots/year, pre/post-production |
| Podcast Production Template v0.1 | ACTIVE | Interview + solo voice types, distribution specs |
| Short Video Fragment Template v0.1 | ACTIVE | 3 fragment types, visual system, naming convention |
| Monetization Strategy v1.0 | ACTIVE | Progressive memory model, 3 tiers, unit economics, 6 recommendations |
| Unit Economics v0.1 (.xlsx) | ACTIVE | 4 sheets, 145 formulas, 24-month projections, break-even analysis |
| Audio Pitch Script v0.1 | ACTIVE | First-person whispered script for Navia voice clone |
| UX Philosophy & Sensory Design v0.1 | ACTIVE | Sebastien's UX manifesto: crescent not orb, journal not chat |
| Onboarding Film & Interaction Design v0.1 | ACTIVE | 9-scene film, 8 emotional moments, 20 dangerous responses |
| Pitch v0.1 | ACTIVE | Validated pitch, sensation-first, two closing variants |

# 4. Legal Documents Produced

| Document | Status | Key Content |
| --- | --- | --- |
| Trademark Brief for Counsel v0.1 | ACTIVE | 9 Nice classes, 4 prior marks (2 HIGH risk), 8 questions for attorney |
| Innovation & Patent Brief v0.1 | ACTIVE | 10 innovations, 3 provisional filings proposed, prior art landscape |
| Voice Talent Release Agreement v0.1 | ACTIVE | 50/50 buyout, perpetual rights, Delaware law |
| Content Disclaimers by Category v0.1 | ACTIVE | Health, wellness, medical content disclaimers |
| Expert Release Form (Europe) v0.1 | ACTIVE | For European expert partnerships |
| Expert Release Form (US) v0.1 | ACTIVE | For US expert partnerships |
| Trademark Preliminary Analysis v0.1 | ACTIVE | 2 HIGH-risk marks identified, attorney engagement mandatory |

# 5. App & Voice Track

| Phase | Status | Details |
| --- | --- | --- |
| 1A: Voice identity & protection | COMPLETE | System Prompt v0.3, Voice Guardrails, Review System, AI Stack |
| 1B: Voice talent pipeline | COMPLETE | Audition Script, Recording Script, Voice Creative Brief |
| 1C: Legal framework | COMPLETE | All release agreements and disclaimers |
| 1D: Companion foundation | COMPLETE | personality.md, architecture.md, mvp-features.md |
| 1E: Learning track | STARTED | Swift guide for Sebastien (exercises pending) |
| 2A: Technical scaffolding | IN PROGRESS | navia-voice/ scaffolded (22 files). API keys + live test pending |
| 2B: Content library | COMPLETE | YouTube, Podcast, Video templates all done |
| 2C: Testing & validation | PENDING | Test protocol with real women, voice clone comparison |
| 3: Public launch | PENDING | Trademark attorney, business entity, app store, beta |

# 6. Key Decisions Made This Period

- Terminology: 'presence' replaces 'companion' across all surfaces (site, app, bot, docs)

- Business model: progressive memory (soft trace / comprehension / anticipation), not binary on/off

- Monetization invisible: business model must never be perceptible to the user

- Visual form: organic lunar crescent, not circle or orb. Phone-edge halo. Journal, not chat

- PageSpeed: 89 mobile accepted as ceiling for content-rich page (diminishing returns rule)

- AI stack: Claude Opus + ElevenLabs v3 + Hume + Whisper + Next.js

- Voice: real bilingual woman, studio-cloned via ElevenLabs PVC, signature timbre

- KPI: spontaneous return (if she needs a reason to come back, too functional)

- Marketing: never convince, show fragments not screens, 'whenever you are ready' posture

- Controlled imperfection: micro-delays, silences, vocabulary variation as active design spec

- No comparison: never compare Navia to other apps in public copy

- Patent strategy: 10 innovations identified, 3 provisional applications recommended ($5,500-10,000)

# 7. Immediate Next Steps (Action Items)

| # | Action | Owner | Priority | Notes |
| --- | --- | --- | --- | --- |
| 1 | Send Trademark Brief to attorney | Sebastien | HIGH | 2 HIGH-risk marks found |
| 2 | Send Innovation Brief to patent attorney | Sebastien | HIGH | Before any public disclosure |
| 3 | Push latest files to GitHub | Sebastien | HIGH | Website/ folder content |
| 4 | Begin voice casting (send Creative Brief) | Sebastien | MEDIUM | Then Audition Script |
| 5 | Create ElevenLabs account (Scale plan) | Sebastien | MEDIUM | When actress is chosen |
| 6 | Create Plausible analytics account | Sebastien | LOW | $6/month, plausible.io |
| 7 | Real founder photo for site | Sebastien | LOW | Replace placeholder |

# 8. Complete File Inventory (Snapshot)

This snapshot captures the state of all project files as of April 17, 2026. It serves as a recovery reference if files need to be restored.

## Strategy/ (35 files)

System Prompt (v0.1 history, v0.2 history, v0.3 active) | Voice Guardrails v0.1 | Voice Review System v0.1 | AI Stack Decision v0.1 | Voice Audition Script v0.1 | Production Recording Script v0.1 | Voice Pipeline Architecture v0.1 | Voice Creative Brief v0.1 (docx + pdf) | Letters from the Founder (v0.1 history, v0.2 history, v0.3 active) | YouTube Interview Framework v0.1 | Podcast Production Template v0.1 | Short Video Fragment Template v0.1 | Monetization Strategy (v0.1 history, v0.2 history, v1.0 active) | Unit Economics v0.1 (xlsx) | Audio Pitch Script v0.1 | UX Philosophy v0.1 | Language Positioning v0.1 (+ v0.2) | Welcome Email Sequence (v0.1, v0.2) | Onboarding Film v0.1 | Pitch v0.1 (docx + txt) | Strategic Memory April 2026 (pdf) | Complete Vision Book v0.1 (pdf) | Trademark Preliminary Analysis v0.1

## Legal/ (7 files)

Trademark Brief for Counsel v0.1 (docx + pdf) | Innovation & Patent Brief v0.1 (pdf) | Voice Talent Release Agreement v0.1 | Content Disclaimers v0.1 | Expert Release Form Europe v0.1 | Expert Release Form US v0.1

## Website/ (18+ files)

index.html (91 KB) | brand-book.html | pitch.html | privacy.html | terms.html | letters.html | navia logo.png | og-image.png | favicon suite (.ico .svg .png) | vercel.json | sitemap.xml | robots.txt | fonts/ | research/ | DEPLOY-GUIDE.md | CANVA-GUIDE.md | IMAGE-BRIEFS.md | LEARNING-PLAN.md | NAVIA-ROADMAP.md | NAVIA-APP-ROADMAP.md | PROMPTS-NANO-BANANA.md

## Other folders

navia-companion/ (4 foundation docs) | navia-voice/ (22 Next.js files, scaffolded) | Prototype/ (3 files, v2 active) | learning/ (swift guide) | Xcode project (unmodified template)

This summary is auto-generated at the end of each working week. Each dated folder is preserved as a permanent record. Previous summaries are never overwritten.